Crowdsourced Prediction of Cardiff Bus Delays

# 1. Coding Language - Flutter (Dart)

Flutter with Dart, using Android Studio as the IDE.

- Flutter is not the same as Android Studio -Android Studio is just the editor/IDE, Flutter is the framework you code in

- Java and Kotlin are Android-only native languages -more complex, slower to build

- Flutter uses Dart - clean, easy to learn, similar to Java but simpler

- Flutter has the geolocator package (GPS detection) and wifi_scan package (Cardiff Bus WiFi detection) - both essential for this app

- No developer account needed - easy sideloading for user trials, as required by the brief

# 2. Methodology - Agile (Scrum)

Agile with Scrum sprints (2 weeks each).

- Waterfall is too rigid - everything is planned upfront and can't change. We won't know until testing whether GPS detection works well, or if WiFi detection needs adding - Waterfall can't handle that

- Agile allows testing, discovering problems, and adjusting within each sprint

- Scrum (over Kanban or XP) fits because it has fixed 2-week time-boxes that map perfectly to the 12-week deadline

- Something is always ready to show the supervisor after each sprint

# 3. Training - Yes, Required

Since Flutter/Dart is likely new, the following training is needed:

- Flutter & Dart basics - official flutter.dev guide

- Dart language fundamentals - DartPad exercises

- geolocator & wifi_scan packages - plugin documentation

- Node.js + PostgreSQL - back-end REST API basics

- Figma - beginner tutorial, free in-app

- Git/GitHub - branching and version control

- Total: approximately 26 hours across the first 2 weeks before coding starts.

# 4. Functional Requirements - What the App Will Do

- User is automatically detected boarding a Cardiff Bus via GPS speed + proximity to a bus stop

- Cardiff Bus onboard WiFi signal used as secondary boarding confirmation

- App records the bus stop, bus line number, and timestamp when boarding and alighting

- Recorded journey data is sent to a server for storage

- Users can query predicted delay for a specific route, stop, and time

- App displays scheduled timetable (from Cardiff Bus API) alongside predicted delay

- Users can register and log in to link data across devices

- User can view journey history of past recorded trips

- Interactive map showing nearby stops with delay indicators

# 5. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | App loads in under 3 seconds; GPS detects boarding within 30 seconds |
| Accuracy | Predictions accurate within a 5-minute margin, at least 70% of the time |
| Security | HTTPS encryption, passwords hashed (bcrypt), GDPR-compliant data consent |
| Reliability | Works offline (queues data); 99% server uptime during testing |
| Usability | Material Design 3; key features reachable in 2 taps; Android 10+ support |
| Maintainability | Well-commented Dart code; modular back-end for future expansion |

# 6. UI Design Tool - Figma

- Free for students, no installation needed (browser-based)

- Supports wireframes, mockups, and clickable prototypes

- Easy to share with supervisor for feedback

- Industry standard - widely used in professional and academic projects

- Follows Material Design 3 guidelines for Android