| Week | Activities | Planned Deliverables |
| --- | --- | --- |
| Week 1 | Understand project requirements, finalise project scope, study Flutter, Dart, Node.js, PostgreSQL, GPS and WiFi concepts, review related literature, install development tools, create a GitHub repository and prepare the project plan. | Development environment, project plan, GitHub repository, research notes and literature review outline. |
| Week 2 | Design the system architecture, database schema, use case diagram, activity diagram, Ui ans API design. | System architecture diagram, database design, UML diagrams, |
| Week 3 | Set up the Flutter project, configure the backend, develop login and registration screens, implement authentication and connect to PostgreSQL. | Flutter project structure, backend setup, authentication module and database connection. |
| Week 4 | Develop the home screen, dashboard, user profile, navigation and integrate the frontend with the backend. | User interface screens and integrated user management module. |
| Week 5 | Implement GPS location tracking, bus stop detection, speed monitoring and automatic boarding and alighting detection. | GPS tracking module and journey detection functionality. |
| Week 6 | Develop WiFi detection, journey recording, offline storage, secure REST API communication and database integration. | Journey recording module, WiFi detection feature and backend integration. |
| Week 7 | Develop the delay prediction algorithm, historical data processing and confidence score calculation. | Delay prediction engine and prediction API. |
| Week 8 | Integrate the Cardiff Bus timetable API, implement route search, bus stop search, journey history and interactive map. | Search functionality, timetable integration, map interface and journey history module. |
| Week 9 | Integrate all application modules, perform unit and integration testing, resolve defects and optimise performance. | Integrated application and testing records. |
| Week 10 | Conduct usability testing, evaluate prediction accuracy, collect user feedback, improve security and optimise the application. | Testing report, evaluation results and refined application. |
| Week 11 | Prepare dissertation chapters, implementation details, testing results, discussion, conclusion, references and documentation. | Dissertation draft, screenshots, diagrams and technical documentation. |
| Week 12 | Review the dissertation, perform final application testing, prepare the APK, organise the GitHub repository, prepare the presentation and complete the final submission. | Final dissertation, APK file, source code repository, presentation slides and submission package. |